## Slide 1: Detection of Deepfake and Synthetic Media Threats
Team: Digital Piece
Members: Harshil, Sahithi, Sathwik, Rohnith
IEEE HackConquest 2.0 | February 27, 2026

## Slide 2: Solution Architecture Overview High-Level Design of the Solution
Three-Tier Architecture:
1. Frontend Layer:
- HTML, CSS, JavaScript
2. Backend Layer:
- Node.js
- Handles authentication and request processing

## Slide 3: Technical Feasibility
• Uses beginner-friendly technologies (Node.js)
• Open-source tools with zero licensing cost
• Lightweight and scalable architecture
• Compatible with standard laptops
• Deployable on free cloud platforms
• Aligns with team skillset and project goals

## Slide 4: Implementation Timeline
Design Phase:
- Requirement analysis
- Wireframe creation
- Database schema design
Development Phase:
- Backend API development
- Frontend integration
- Database connectivity
Testing Phase:
- Unit testing
- Integration testing
Deployment Phase:
- Cloud hosting
- Final rollout
Estimated Duration: 4–6 Weeks

## Slide 5: Resource Requirements
Human Resources:
- Backend Developer
- Frontend Developer
- Database Manager
- Testing & Documentation Lead
Technical Resources:
- Laptops with Node.js installed
- GitHub for version control
- Cloud hosting platform
Budget:
- Mostly free tools
- Optional hosting cost: ₹0–₹2000

## Slide 6: Risk Assessment
Risk 1: Technology Integration Issues
Mitigation: Modular coding & API documentation
Risk 2: Database Performance Issues
Mitigation: Query optimization & indexing
Risk 3: Security Vulnerabilities
Mitigation: Password hashing & input validation
Risk 4: Deployment Failures
Mitigation: Cloud testing & backup strategy

## Slide 7: Expected Outcomes
• Improved community communication
• Faster help response system
• Increased volunteer participation
• Efficient digital resource management
• Scalable platform for future expansion

## Slide 8: Summary & Next Steps
The solution delivers a scalable and secure platform
to enhance community engagement and efficiency.
Immediate Next Steps:
- Finalize technology stack
- Develop MVP
- Conduct pilot testing
- Gather feedback
- Deploy full version

## Slide 9: Thank You
Phone: 123-456-7890
Email: hello@reallygreatsite.com
Social Media: @reallygreatsite